| Risk Description |  | Impact | Mitigation |
| --- | --- | --- | --- |
| Regulatory Compliance Failure | Mishandling or improper storage of tenant or landlord data. | Loss of user trust, leading to decreased platform adoption and retention. | Implement a privacy policy outlining data collection, storage, and sharing practices. |
| Technological Challenges | Compatibility issues between frontend and backend, leading to functionality problems. | System malfunctions, slow performance, and potential downtime affecting user experience | Conduct rigorous testing at each development phase. Allocate additional resources for tech compatibility checks and system integration. |
| Resource Constraints | Insufficient budget allocation or limited skilled workforce for development and maintenance | Delays in project timelines, compromised quality, and incomplete feature implementation | Prioritize project requirements and allocate resources accordingly. Consider outsourcing for specialized skills if necessary |
| User Adoption | Low user engagement and participation within the platform's community and forums | Reduced knowledge sharing, lack of collaboration, and limited platform utilization | Implement incentive programs to encourage user contributions. Enhance user experience and interface for better engagement |
| Data Security and Privacy failure | Breaches in data security or failure to comply with privacy regulations | Compromised user data, legal implications, loss of trust, and damage to reputation | Implement robust encryption methods, regular security audits, and compliance checks. Train staff on data handling protocols |
| Dependency on Third-Party Services | Reliance on external cloud services or APIs for platform functionalities | Service disruptions, limited control over downtime, and potential data loss | Diversify service providers, ensure contingency plans for service outages, and regular data backups |
| Platform Downtime | Unplanned interruptions in platform accessibility due to technical issues or maintenance | Disruptions could hinder user experience and engagement temporarily | Regularly schedule maintenance during off-peak hours. Implement robust backup and recovery mechanisms to minimize downtime |
| Temporary Staff Shortage | Short-term unavailability of specific skilled staff due to unforeseen circumstances (e.g., sickness, temporary leave). | Could cause minor delays or shifts in responsibilities. | Cross-train team members, maintain clear documentation of responsibilities, and have contingency plans for temporary staff shortages |

- RISK ASSESSMENT

Table 2: Risk Assessment Matrix

| Likelihood | Impact INSIGINIFICANT; MINOR; SIGNIFICANT; MAJOR; SEVERE. LIKELY; Temporary Staff Shortage; User Adoption; Technological Challenges. POSSIBLE; Resource Constraints; Regulatory Compliance Failure. UNLIKELY; Dependency on Third- Party Services; Platform Downtime; Data Security and Privacy failure. |
| --- | --- |