## Slide 1
ID
Task Name
1
Initiation Phase
2
Project Kickoff Meeting
3
Communication Setup
4
Information Gathering
5
Initial Risk Assessment
6
Initiation Phase Finalize
7
Planning Phase
8
Planning Phase Meeting
9
Defining Platform Overview & Related Works
10
Requirement Analysis
11
Defining Domain Analysis & Risk Assessment
12
Feasibility StudyFeasibility Study
13
Quality Assurance Plan
14
Planning Phase Finalize
15
Designing Phase
16
Designing Phase Meeting
17
UML Diagrams
18
System Use Case
19
Activity Diagrams
20
System Architecture
21
Sequence Diagrams
22
ER & Schema Diagrams
23
Class Diagram
24
UX UI Design Mockup
25
Designing Phase Finalize
26
Development Phase
27
Development Phase Meeting
28
Frontend Development
29
Backend Development
30
Development Phase Finalize
31
Deployment and Evaluation
11/6
12/12
1/21
5/26
Nov '24
Jan '25
May '25
Oct '24 Dec '24 Feb '25 Mar '25 Apr '25 Jun '25
22 29 6 13 20 27 3 10 17 24 1 8 15 22 29 5 12 19 26 2 9 16 23 2 9 16 23 30 6 13 20 27 4 11 18 25 1 8 15