- TECHNICAL FEASIBILITY

| SECTION |  | DESCRIPTION |
| --- | --- | --- |
| Software Requirements | The platform will utilize React.js and Tailwind for the frontend, .net for the backend, Sql server as the database system and Python for machine learning integrations. The system should run on servers with Window OS, supporting the latest versions of .net, Sql server and Python. |  |
| Hardware Requirements | The infrastructure requirements include scalable cloud hosting services like Firebase storage. |  |
| Technology Assessment | React.js and .net are selected for their robustness, scalability, and extensive community support, enabling rapid development and a responsive user interface. Sql server is chosen due to its flexibility in handling structured data and its scalability for accommodating future data growth. Python for machine learning integrations and simplicity. |  |
| Technical Expertise | We have a team of skilled developers experienced in React.js, .net, Sql server, and python minimizing the need for additional recruitment or training. |  |
| Development Tools | Leveraging development tools like Visual Studio Code, Git for version control, and Visual Studio will facilitate efficient development workflows. |  |
| Security Measures | Implementing SSL encryption and regular security patches will safeguard user data, meeting industry standards and compliance regulations. |  |

- OPERATIONAL FEASIBILITY

| SECTION | DESCRIPTION |
| --- | --- |
| User Acceptance Rate | Foresee a high user acceptance rate of 90% based on the platform's intuitive interface and user-friendly functionalities, allowing easy navigation and utilization for tenants, landlords, and customer service. |
| System Integration Period | Estimate a 5-month integration timeline to ensure seamless adoption and utilization of Symsary's diverse functionalities. |
| Throughput Enhancement | Project a 40% improvement in operational efficiency, expecting improving the system’s ability to process a higher volume of requests, transactions, or operations efficiently within a given time. |
| Information Accessibility | Anticipate a 50% increase in timely access, provide real-time information on availability, pricing, and rental status to ensure accuracy. Use notifications for important updates like rental confirmations or policy changes. |
| Adaptation Period | Expect a 2-month adaptation period for users to acclimate to Symsary's unique features, leveraging interactive guides and forums to facilitate a smooth transition from conventional practices. |
| User Satisfaction | Aim for a 91% satisfaction rate among users post implementation, focusing on user-centric design and continual feedback incorporation to enhance the platform's usability. |

- ECONOMIC FEASIBILITY

| SECTION | DESCRIPTION | COST (EGP) |
| --- | --- | --- |
| Development Costs | - Software Development: Anticipate initial software development costs based on consultations with development teams and market analysis. | 60,000 |
|  | - Infrastructure Setup: Estimate infrastructure setup costs including server hosting, database setup, and system integration. | 40,000 |
|  | - Resource Allocation: Allocate costs for skilled resources, project management, and training during the development phase. | 20,000 |
| Operational Costs (Annual) | - Maintenance: Estimate annual maintenance costs considering software updates, bug fixes, and server maintenance. | 15,000 |
|  | - Staff salary: Estimate staff salary costs for customer service agents for each time to review houses annually. | 40,000 |
|  | - Hosting: Hosting expense for server hosting and cloud services. | 15,000 |

- Initial Investment: 120,000 EGP

- Project duration for analysis: 5 years

| SECTION | DESCRIPTION |
| --- | --- |
| Cost Savings | - Expect cost savings of approximately 20,000EGP annually through the increase of houses already available and confirmed on the platform, which not need to inspection. |
| Revenue Projections | - Reviews Service: 20,000 EGP annually (Revenue generated from reviews of houses before being added to the platform) - House Advertisement adding: 60,000 EGP annually (Revenue generated from landlords’ subscription to different plans of advertising on platform) |

| Year | Cost Savings | Reviews Service | House Advertisement | Total Benefit | Total Costs | Net Cash Flow | Cumulative Net Cash Flow | ROI |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | - | - | - | - | 120,000 | -120,000 | -120,000 | - 100% |
| 1 | 20,000 | 20,000 | 60,000 | 100,000 | 70,000 | 30,000 | -90,000 | 25.0% |
| 2 | 20,000 | 20,000 | 60,000 | 100,000 | 70,000 | 30,000 | -60,000 | 25.0% |
| 3 | 20,000 | 20,000 | 60,000 | 100,000 | 70,000 | 30,000 | -30,000 | 25.0% |
| 4 | 20,000 | 20,000 | 60,000 | 100,000 | 70,000 | 30,000 | 0,000 | 25.0% |
| 5 | 20,000 | 20,000 | 60,000 | 100,000 | 70,000 | 30,000 | 30,000 | 25.0% |

The payback period is approximately between in the fifth year, where the cumulative net cash flow turns positive and exceeds the initial investment of 120,000 EGP. Therefore, the estimated payback period for this investment is about 4 years.