## Slide 1
Start
Tue 10/1/24 Thu 11/7/24 Fri 12/13/24 Wed 1/22/25
Tue 5/27/25
Finish
Wed 11/6/24 Thu 12/12/24 Tue 1/21/25 Mon 5/26/25
Fri 6/13/25
Duration
27 days
26 days
28 days
89 days
14 days
Start
Tue 10/1/24 Name Initiation Phase Planning Phase
Designing Phase Development Phase
Deployment and Evaluation
Expected Finish
Fri 6/14/25